CivicConnect Project Engineering Document v1.0

Milestone 1 — Engineering Foundation and Requirements Baseline

SEN381 SOFTWARE ENGINEERING 381

MILESTONE 1

Team Members:
Adin Henry Greyling  (603116)
Willem A.J. Kruger  (600221)
Thapelo Tlhako  (576525)

# Document Control

| Item | Details |
| --- | --- |
| Project | CivicConnect — Community Service Request Management Platform |
| Milestone | Milestone 1: Engineering Foundation and Requirements Baseline |
| PED version | v1.0 |
| Owner | CivicConnect project team |
| Reviewers | Adin Henry Greyling (603116), Willem A.J. Kruger (600221), and Thapelo Tlhako (576525) |
| Sections | Foundation; requirements and RTM; risks; forward engineering considerations; decision log; GitHub governance; AI Usage Register; baseline sign-off |
| Governing documents | CivicConnect Master Project Brief v1.1 and SEN381 Milestone 1 brief |
| Version history | v1.0 ¦ 9 September 2026 ¦ Project team ¦ Integrated Milestone 1 PED prepared for final team approval |
| Repository | https://github.com/ThapeloSteezy/SEN381 |

Table 1: Document control

Table of Contents

Document Control	1

1. Introduction	1

2. Problem and Business Need	2

2.1 Current situation	2

2.2 Main problems	2

2.3 Problem statement and business need	2

2.4 Intended value	2

3. Stakeholder Analysis	2

3.1 Competing expectations	2

4. Scope Baseline	2

4.1 Deliberate exclusion	2

5. Constraints and Assumptions	2

5.1 Constraint register	2

5.2 Assumptions	2

6. Team Working Agreement	2

7. Conclusion	2

Requirements Baseline

Project Controls and PED Integration

# 1. Introduction

This PED v1.0 establishes the CivicConnect problem and business need, the stakeholders, the scope baseline, the constraints and assumptions, and the Team Working Agreement. Milestone 1 is the engineering and requirements baseline. Architecture, technology selection and implementation are left for later milestones (SEN381 Teaching Team, 2026b).

# 2. Problem and Business Need

## 2.1 Current situation

The organisation currently receives service requests through several channels. Email, telephone, WhatsApp, spreadsheets and paper records are all in use, depending on how the requester first makes contact. The work itself is mixed: facility faults, damaged equipment, security concerns, IT support, maintenance and lost property (SEN381 Teaching Team, 2026a). There is no shared record that follows a request from the first report through to closure.

## 2.2 Main problems

• Duplicate logging occurs, and some requests are never captured at all.

• After submitting a request, the requester has little visibility of progress.

• Staff have difficulty judging priority and current ownership.

• Status changes are often not attributable to a specific person.

• Management reporting is compiled manually and is difficult to audit.

• Personal details and security-related information are exchanged on informal channels.

## 2.3 Problem statement and business need

PS-01: The organisation cannot manage a community service request as a single controlled lifecycle. Requests move between informal channels, which makes it difficult to know whether a job has already been logged, who is responsible for it, and what its current status is. Requesters have little visibility after they have reported the issue. Reporting then depends on staff reconstructing events from those channels.

The business need is one digital platform for submitting, managing, monitoring and reporting service requests. Visibility and accountability have to improve, and the platform still has to be feasible for a three-person student team to deliver and for the organisation to operate afterwards (SEN381 Teaching Team, 2026a). This need is taken from the Master Project Brief. The minimum capabilities listed there are the starting point for the scope in section 4.

## 2.4 Intended value

| Stakeholder group | Expected value |
| --- | --- |
| Requesters | A single channel in which to submit a request, with status visible afterwards and a reply when the work changes. |
| Service staff | An authorised queue, with ownership, priority and the history already recorded on the request. |
| Supervisors | A means to assign work and to identify requests that are unassigned or overdue. |
| Management | Open, overdue, resolved and closed figures produced from the system. |
| Organisation | An auditable request record, with less personal and security-related information held in informal channels. |

Table 2: Intended stakeholder and business value

# 3. Stakeholder Analysis

The stakeholders in Table 3 were identified from the roles and minimum capabilities in the Master Project Brief. Needs are recorded here, separately from requirement statements, so that later requirements can still be traced back to a source (ISO/IEC/IEEE, 2018).

| ID | Stakeholder | Main needs | Interest | Influence |
| --- | --- | --- | --- | --- |
| SH-01 | Requester | Submit a request, select a category, view own status and history, and receive feedback. | High | Medium |
| SH-02 | Service staff | View authorised requests, search and filter, accept or be assigned work, update status, and record the resolution. | High | High |
| SH-03 | Supervisor/coordinator | Assign responsibility, and identify unassigned or overdue work. | High | High |
| SH-04 | Management/oversight | View service activity by status and category from the system. | High | High |
| SH-05 | System administrator | Maintain users, roles and the controlled category list. | Medium | High |
| SH-06 | Privacy/information owner | Restrict access to personal information and security-related requests. | High | High |
| SH-07 | SEN381 lecturer/client | Receive engineering evidence that can be traced: consistent IDs, sources and reviews. | High | Very high |
| SH-08 | Three-member project team | Deliver a product that can be completed and supported within the SEN381 constraints. | High | High |

Table 3: Stakeholder register

## 3.1 Competing expectations

| Conflict | Competing expectations | Engineering response |
| --- | --- | --- |
| CF-01: Visibility vs privacy | Requesters and management want more visibility of progress. Security complaints and personal details still cannot be visible to every user. | Requesters open only their own requests. Staff remain in the queue for their role. Sensitive categories stay restricted. |
| CF-02: Fast capture vs useful data | Current WhatsApp reports are often a single line. Staff still need a category and enough detail to begin the work, so the capture form has to stay short while collecting that minimum. | A small required field set, with category taken from a controlled list. Further detail is optional. |
| CF-03: Reporting vs project capacity | Management reporting is required by the brief. A separate reporting module is beyond what three members can complete across four milestones. | Status and category views as already listed in the brief. Additional charts remain deferred. |

Table 4: Meaningful stakeholder conflicts

CF-01 has the strongest effect on later access requirements. A requester should be able to follow their own request. They should not be able to open another person's security complaint or contact details. Access therefore has to follow the user's role, which is also required under the Protection of Personal Information Act (Republic of South Africa, 2013).

# 4. Scope Baseline

| Category | Controlled scope |
| --- | --- |
| In scope | Web-based request submission; controlled categories; requester status and history; meaningful feedback; authorised staff queues; search, filter and sort; assignment; controlled status transitions; action and resolution notes; management views by status and category; authentication, roles and attributable history. |
| Out of scope | Automated WhatsApp or email intake; emergency-service dispatch; payments; multi-organisation SaaS; native mobile-store applications; live chat; a public unauthenticated request board. |
| Deferred/future | SMS or email notifications; offline use; advanced analytics; automated categorisation; import of existing spreadsheets; multilingual interface; attachments, if capacity remains. |

Table 5: Scope baseline

## 4.1 Deliberate exclusion

Automated intake from WhatsApp and email has been excluded. Those channels are how most requests currently arrive. Importing them would keep the same fragmented process inside the new system, and it would also require identity matching, duplicate detection and additional security around those inboxes. The three-person team cannot absorb that in Milestone 1 or 2. CivicConnect is intended to be the system of record. Requesters may still contact staff on WhatsApp first; staff would then direct them to submit through the platform. That remains realistic only if the submission form stays short.

The baseline defines the problem and the capabilities in scope. Screen layouts, database structures, APIs, architecture and technology are not decided here. Those decisions belong in Milestone 2, after the requirements have been approved (SEN381 Teaching Team, 2026b).

# 5. Constraints and Assumptions

## 5.1 Constraint register

| ID | Constraint | Engineering implication |
| --- | --- | --- |
| CN-01 | Exactly three students and four formal milestones. | Time has to be reserved for the PED, reviews, testing and deployment, in addition to product features. |
| CN-02 | Committed scope must be baselined and controlled. | Items raised after sign-off require an impact check before they are accepted. |
| CN-03 | Free or low-cost services are preferred. | When tools are selected in Milestone 2, free-tier limits and the likely operating cost have to be recorded. |
| CN-04 | Quality claims require measurable evidence. | Quality requirements have to include a criterion that can be tested. |
| CN-05 | Security is a lifecycle responsibility. | Authentication, role-based access, an audit trail and handling of secrets form part of this baseline. |
| CN-06 | Technology and architecture are not prescribed. | The stack is chosen in Milestone 2 and has to be justified against the requirements, team skills, cost and the development environment. |
| CN-07 | GitHub is a controlled engineering environment. | One repository, protected main, pull requests, and approval by the two members who did not author the change, before work counts as baseline evidence. |

Table 6: Main project constraints

CN-04 is included because quality characteristics have to be written so that later tests can produce evidence. A claim that the product is usable or secure, with no measurable criterion, cannot be verified (ISO/IEC, 2023).

With three members and four milestones, some requested features will not fit. Live chat, native applications and advanced analytics can be deferred. Authentication, access control and an attributable history are needed for a controlled request record, and those remain in the baseline (SEN381 Teaching Team, 2026a).

## 5.2 Assumptions

| ID | Assumption | Effect if incorrect |
| --- | --- | --- |
| ASM-01 | CivicConnect serves one community-focused organisation. | A multi-organisation product would require the scope and requirements to be revised. |
| ASM-02 | Users have access to a modern web browser and network connection. | Offline use would have to be brought into scope, which is not currently planned. |
| ASM-03 | Requester, staff, supervisor/management and administrator are distinct roles. | If one person holds more than one role, the access rules have to prevent them seeing other requesters' records. |
| ASM-04 | In-application feedback satisfies the minimum feedback capability. | If email or SMS is treated as minimum feedback, that item moves from deferred into scope. |
| ASM-05 | The organisation will provide or approve the rule for when a request becomes overdue. | Overdue reporting cannot be accepted until the organisation states the rule. Forty-eight hours with no update is an example only. |

Table 7: Initial assumptions

# 6. Team Working Agreement

The working agreement below applies to Milestone 1. Signatures at the end of this section confirm it, together with the repository controls listed (SEN381 Teaching Team, 2026a).

| Area | Agreement |
| --- | --- |
| Ownership | Adin owns the foundation sections. Willem owns requirements, acceptance criteria and the RTM. Thapelo owns risks, forward considerations, the decision log and integration of the PED. All three members remain responsible for reviewing the full document. |
| Communication | WhatsApp is used for coordination. Requirements, reviews and approvals are also recorded in the PED or the repository. |
| Repository | One repository is created, all members are invited, and main is protected before baseline approval. |
| Review | Substantive changes enter through a pull request. The author does not approve their own change. Review comments remain on the pull request. |
| Completion | The work follows the briefs, uses consistent IDs, links to related artefacts, and has been reviewed by the other two members. |
| AI | Material AI assistance is recorded and independently checked. The member who used it must be able to explain and edit the accepted content. |
| Disagreement | Options are compared against the requirements, constraints and risks. Unresolved matters are documented and taken to the lecturer. |

Table 8: Team Working Agreement

Approval date: 9 September 2026
Adin Henry Greyling: Adin Henry Greyling
Willem A.J. Kruger: Willem A.J. Kruger
Thapelo Tlhako: Thapelo Tlhako

# 7. Conclusion

CivicConnect is proposed as a single controlled record for community service requests that are currently split across email, telephone, WhatsApp, spreadsheets and paper. This document records the stakeholders, the intended value, the in-scope and excluded capabilities, and the constraints that limit what can be committed to in SEN381. Requirements, the RTM, risks and decisions in the remainder of PED v1.0 will be derived from this baseline. Architecture and technology remain open until Milestone 2, when those choices can be justified against the approved requirements.

# Requirements Baseline

1. The Method of Requirements Engineering 

The requirements listed below are based on the scope baseline and stakeholder needs set for CivicConnect. In order to verify and trace requirements via subsequent design, testing, change, and release evidence, each requirement has a fixed identity, source, priority, and acceptance criteria. 

For this milestone/baseline, Priority employs MoSCoW: Must Have, Should Have, Could Have, and Won't Have. (ISO/IEC/IEEE, 2018; Wiegers and Beatty, 2013).

2. Functional Requirements

| ID | Requirement | Source | Priority | Requirement statement | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| FR-01 | Request submission | SH-01 Requester / scope baseline | Must Have | An authenticated requester will be able to submit a service request with the necessary basic details through the system. | It is possible to submit a legitimate request; the system generates a distinct request record and verifies that the submission was successful. |
| FR-02 | Controlled categories | SH-01, SH-05 / scope baseline | Must Have | The system shall require a service request to use a category selected from the controlled category list. | The submission form presents the controlled list; a request cannot be saved with an invalid or missing category. |
| FR-03 | Requester status and history | SH-01 / scope baseline | Must Have | A requester will be able to check the history and current status of their own filed requests through the system. | The requester can view their own requests, and each record displays its documented history and present status; the records of other requesters are not viewable. |
| FR-04 | Requester feedback | SH-01 / scope baseline | Should Have | When the requester's request is modified, the system will give them insightful in-application feedback. | The requester can view the relevant feedback or update in the application when a specific request update takes place. |
| FR-05 | Authorised staff queue | SH-02 Service staff / scope baseline | Must Have | The system shall provide authorised service staff with access to the requests they are permitted to manage. | An authorised staff user can access permitted requests; an unauthorised user cannot access the restricted queue. |
| FR-06 | Search, filter and sort | SH-02 / scope baseline | Must Have | The system shall allow authorised staff to search, filter and sort requests using available request information. | A staff user can perform each operation and the displayed results match the selected search/filter/sort condition. |
| FR-07 | Assignment of responsibility | SH-03 Supervisor/coordinator / scope baseline | Must Have | The system shall allow an authorised supervisor/coordinator to assign responsibility for a request. | An authorised supervisor can assign a request to an authorised staff member, and the assignment is recorded against the request. |
| FR-08 | Controlled status transitions | SH-02, SH-03 / scope baseline | Must Have | The system shall maintain controlled request status transitions. | A permitted status change succeeds and is recorded; an invalid transition is rejected. |
| FR-09 | Action and resolution notes | SH-02 / scope baseline | Must Have | The system shall allow authorised staff to record action and resolution notes against a request. | An authorised staff user can save a note; the note is associated with the correct request and is included in its history. |
| FR-10 | Management views by status/category | SH-04 Management / scope baseline | Must Have | The system shall provide management with views of service activity by status and category. | An authorised management user can view request counts/activity grouped by status and category using current system records. |
| FR-11 | Authentication and roles | SH-05, SH-06 / scope baseline | Must Have | The system shall authenticate users and apply role-based access to CivicConnect functions and records. | A valid user can authenticate; access to a restricted function/record is denied when the user's role does not permit it. |
| FR-12 | Attributable request history | SH-06, SH-07 / scope baseline | Must Have | The system shall record material request actions and status changes with the responsible user and time. | A material action/status change produces a history entry containing the responsible user and timestamp. |
| FR-13 | Restricted sensitive information | SH-06 Privacy/information owner / stakeholder conflict CF-01 | Must Have | The system shall restrict personal and security-related request information according to the user's authorised role. | A user without permission cannot view a protected request or protected personal/security information. |
| FR-14 | Unique request identification | SH-01, SH-02 / engineering traceability need | Must Have | The system shall assign each submitted request a unique identifier that can be used to locate and trace the request. | Every successfully submitted request receives a unique identifier and the identifier remains associated with the request throughout its lifecycle. |

3. Non-Functional Requirements

| ID | Quality attribute | Source | Priority | Measurable requirement | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| NFR-01 | Performance | SH-01, SH-02 / usability and operational need | Should Have | Under the predetermined test load, 95% of standard request submission and request-view activities must yield a useable answer in less than three seconds. | In a controlled performance test, at least 95% of the measured processes are completed under the predetermined load in less than three seconds. |
| NFR-02 | Availability/reliability | SH-01, SH-02 / operational need | Should Have | With the exception of scheduled maintenance, the application must achieve at least 99% availability for the predetermined operating/test time. | At least 99% availability is demonstrated by availability monitoring or test evidence for the predetermined period, excluding planned maintenance that has been documented. |
| NFR-03 | Access control | SH-06 / security constraint | Must Have | 100% of defined protected functions and protected request records shall enforce role-based access rules in security testing. | Every described protected test case either permits the authorized role or refuses the stated unauthorized role, according to security tests. |
| NFR-04 | Auditability | SH-06, SH-07 / scope and security constraint | Must Have | 100% of defined auditable request actions and status changes shall record the responsible user and timestamp. | Every specified auditable activity generates a trace with the user and timestamp, according to audit/history testing. |
| NFR-05 | Usability | SH-01 / stakeholder need and CF-02 | Should Have | At least 4 out of 5 representative users shall complete the defined basic request-submission task without facilitator intervention. | A documented usability test with five representative users records at least four successful independent completions. |
| NFR-06 | Data integrity | SH-01, SH-02 / controlled request lifecycle | Must Have | For 100% of tested request updates, the saved request state, status and associated history shall remain consistent after the operation is completed. | Test evidence shows no inconsistent request state or missing corresponding history entry across the defined update test cases. |
| NFR-07 | Maintainability/documentation | SH-08 Three-member project team / project constraint | Should Have | Every implemented requirement must be connected to verification evidence in subsequent milestones, and all baseline requirements must have distinct IDs and traceable sources. | A review of the baseline and later verification artefacts finds no implemented requirement without an ID/source and verification link. |
| NFR-08 | Security of sensitive data | SH-06 / POPIA-related constraint | Must Have | 100% of defined test cases for unauthorised disclosure of personal or security-related request information shall fail safely by denying access. | Security testing demonstrates denial for all defined unauthorised-access disclosure cases. |

4. Priority Rationale

| Priority | Rationale |
| --- | --- |
| Must Have | Necessary for both the agreed-upon in-scope baseline and the regulated request lifecycle. comprises core management capabilities, security, status, history, assignment, controlled access, and submission. |
| Should Have | If these are modified or finished later within the baseline, the project can still demonstrate the fundamental controlled lifecycle, which is crucial to stakeholder value and quality. |
| Could Have | Useful enhancements that may be considered if capacity remains, without compromising Must Have requirements. |
| Won't Have (M1) | Specifically omitted or postponed for the present baseline. Automated WhatsApp/email intake, payments, live chat, native mobile applications, SMS/email notifications, and advanced analytics are a few examples from the scope baseline. |

5. Requirements Traceability Matrix (RTM)

| Source / Stakeholder | Requirement ID | Acceptance criterion ID | Downstream design / verification link |
| --- | --- | --- | --- |
| SH-01 | FR-01 | AC-FR01 | Later design: request submission workflow; Verification: functional test |
| SH-01 | FR-02 | AC-FR02 | Later design: category handling; Verification: validation test |
| SH-01 | FR-03 | AC-FR03 | Later design: requester history/access; Verification: access + functional tests |
| SH-01 | FR-04 | AC-FR04 | Later design: feedback mechanism; Verification: functional test |
| SH-02 | FR-05 | AC-FR05 | Later design: staff queue/access control; Verification: role/access tests |
| SH-02 | FR-06 | AC-FR06 | Later design: search/filter/sort; Verification: functional test |
| SH-03 | FR-07 | AC-FR07 | Later design: assignment workflow; Verification: functional test |
| SH-02/03 | FR-08 | AC-FR08 | Later design: status model; Verification: transition tests |
| SH-02 | FR-09 | AC-FR09 | Later design: notes/history; Verification: functional test |
| SH-04 | FR-10 | AC-FR10 | Later design: management views; Verification: functional test |
| SH-05/06 | FR-11 | AC-FR11 | Later design: authentication/authorisation; Verification: security tests |
| SH-06/07 | FR-12 | AC-FR12 | Later design: audit/history; Verification: audit tests |
| SH-06 | FR-13 | AC-FR13 | Later design: protected records/fields; Verification: security tests |
| SH-01/02 | FR-14 | AC-FR14 | Later design: identifier generation/storage; Verification: functional/data tests |
| SH-01/02 | NFR-01 | AC-NFR01 | Later design: performance-relevant design decisions; Verification: performance test |
| SH-01/02 | NFR-02 | AC-NFR02 | Later design: availability/deployment considerations; Verification: availability evidence |
| SH-06 | NFR-03 | AC-NFR03 | Later design: role-based access; Verification: security test |
| SH-06/07 | NFR-04 | AC-NFR04 | Later design: audit mechanism; Verification: audit test |
| SH-01 | NFR-05 | AC-NFR05 | Later design: form/workflow usability; Verification: usability test |
| SH-01/02 | NFR-06 | AC-NFR06 | Later design: transaction/data handling; Verification: integrity tests |
| SH-08 | NFR-07 | AC-NFR07 | Later lifecycle: repository/design/test documentation; Verification: traceability review |
| SH-06 | NFR-08 | AC-NFR08 | Later design: sensitive-data protection; Verification: security test |

6. Example of End-to-End Traceability 

For instance, SH-06 (Privacy/Information Owner) mandates that personal and security-related data be restricted. FR-13 represents this need, and NFR-03/NFR-08 supports it. Unauthorized access must be prohibited in order to meet the acceptance criteria. The requirement will limit security testing and access-control design in subsequent phases. Thus, the RTM offers a route from stakeholder need to requirement to quantifiable acceptance criterion to later design decision to verification evidence.

7. Control of Requirements Change 

A suggested modification should be recognized by requirement ID once the requirements have been baselined, and its impact on scope, schedule, resources/cost, quality, security, risks, assumptions, forward engineering considerations, and related acceptance criteria should be evaluated. The impacted requirements and RTM entries under version control should be updated by approved modifications.

8. Deferred and out-of-scope requirements
Several functionalities are purposefully left out or postponed in the current scope baseline. It is not appropriate to offer these as committed M1 requirements: automated email and WhatsApp input, payments, emergency service dispatch, and multi-organization SaaS, native mobile-store apps, live chat, public unauthenticated request boards, email and SMS alerts, offline use, advanced analytics, automated classification, spreadsheet import, bilingual interface, and attachments if space is still available.

# Project Controls and PED Integration

CivicConnect Project Engineering Document v1.0

Milestone 1 — Engineering Foundation and Requirements Baseline

SEN381 SOFTWARE ENGINEERING 381

MILESTONE 1

Team Members:
Willem A.J. Kruger  (600221)
Thapelo Tlhako  (576525)
Adin Henry Greyling  (603116)

Contents

# 1. Introduction

This Project Engineering Document (PED) establishes the engineering foundation and requirements baseline for CivicConnect.

Milestone 1 focuses on defining the problem and business need, stakeholders, scope, requirements, constraints, risks, engineering considerations and controlled project decisions required before detailed architecture and implementation.

CivicConnect is intended to provide a controlled digital service-request lifecycle for an organisation and its community. The M1 baseline establishes what the team is committing to engineer, who the system is intended to serve, what constraints apply, what functionality is included or excluded, and which engineering decisions are intentionally deferred.

Architecture, detailed database design, technology selection and implementation decisions are not treated as final M1 commitments unless explicitly supported by later evidence.

# 2. Problem and Business Need

## 2.1 Current Problem

Service requests may currently arrive through multiple channels, including email, telephone, WhatsApp, spreadsheets and paper-based processes.

Examples of service requests include:

- Facility faults

- Damaged equipment

- Security concerns

- IT support requests

- Maintenance issues

- Lost property

- Other community or organisational service requests

The fragmented nature of these channels makes it difficult to maintain a single controlled record from the initial report through to resolution and closure.

This can result in:

- Duplicate or missing requests

- Difficulty determining request ownership

- Poor visibility of request status

- Difficulty determining priority

- Status changes that are not consistently attributable

- Manual reconstruction of reporting information

- Reduced accountability

- Personal or security-related information being communicated through informal channels

## 2.2 Problem Statement

PS-01: The organisation currently lacks a single controlled lifecycle for managing community service requests. Fragmented communication channels make request logging, ownership, prioritisation, status tracking and reporting difficult to control and audit.

## 2.3 Business Need

CivicConnect is intended to provide one controlled digital platform for submitting, managing, monitoring and reporting service requests.

The system should improve:

- Visibility

- Accountability

- Request ownership

- Status tracking

- Reporting

- Controlled access to sensitive information

- Traceability of request history

The solution must also remain feasible for a three-member student engineering team operating within the project’s milestone and resource constraints.

## 2.4 Intended Value

### Requesters

Requesters should have:

- A clear method for submitting requests

- Visibility of their own requests

- Access to request status and history

- The ability to provide feedback

### Service Staff

Service staff should have:

- Access to authorised requests

- Search and filtering capabilities

- Request assignment information

- The ability to update request status

- The ability to record resolution/action information

### Supervisors

Supervisors should be able to:

- Assign requests

- Identify unassigned requests

- Identify overdue requests

- Monitor request progress

### Management

Management should have access to controlled information about:

- Open requests

- Overdue requests

- Resolved requests

- Closed requests

- Activity by category and status

### Organisation

The organisation should benefit from:

- A controlled request record

- Better accountability

- Reduced reliance on fragmented communication channels

- Improved reporting

- Reduced exposure of personal/security information through informal channels

# 3. Stakeholder Analysis

| ID | Stakeholder | Main Needs | Interest | Influence |
| --- | --- | --- | --- | --- |
| SH-01 | Requester | Submit requests, view own status/history, provide feedback | High | Medium |
| SH-02 | Service Staff | Access authorised requests, manage work and update status | High | High |
| SH-03 | Supervisor/Coordinator | Assign work and identify unassigned/overdue requests | High | High |
| SH-04 | Management/Oversight | View activity and reporting by status/category | High | High |
| SH-05 | System Administrator | Manage users, roles and controlled categories | Medium | High |
| SH-06 | Privacy/Information Owner | Protect personal and security-related information | High | High |
| SH-07 | SEN381 Lecturer/Client | Traceable engineering evidence and project compliance | High | Very High |
| SH-08 | Project Team | Deliver and support the system within project constraints | High | High |

## 3.1 Stakeholder Conflicts

### CF-01 — Visibility vs Privacy

Requesters and management require useful visibility, while sensitive information must be protected.

Response: Requesters should only access their own requests. Staff access should be role-controlled and sensitive request information should be restricted.

### CF-02 — Fast Capture vs Useful Information

Users may prefer submitting very short requests, while staff require sufficient information to act on them.

Response: Use a small set of required fields and controlled categories while keeping additional detail optional where appropriate.

### CF-03 — Reporting vs Team Capacity

Management may desire extensive reporting, while the three-member team has limited project capacity.

Response: The M1 baseline prioritises core status/category views. Advanced analytics are deferred.

# 4. Scope Baseline

## 4.1 In Scope

CivicConnect will include:

- Digital service-request submission

- Controlled request categories

- Requester access to their own request history

- Request status visibility

- Requester feedback

- Authorised staff queues

- Search, filtering and sorting

- Request assignment

- Controlled status transitions

- Action/resolution notes

- Management views by status/category

- Authentication

- Role-based access control

- Attributable request history

- Restrictions for sensitive information

- Unique request identification

## 4.2 Out of Scope

The following are excluded from the M1 baseline:

- Automated WhatsApp intake

- Automated email intake

- Emergency dispatch

- Payments

- Multi-organisation SaaS functionality

- Native mobile-store applications

- Live chat

- Public unauthenticated request boards

## 4.3 Deferred

The following may be reconsidered later:

- SMS/email notifications

- Offline functionality

- Advanced analytics

- Automated request categorisation

- Spreadsheet import

- Multilingual interface

- Attachments, subject to capacity and later requirements

## 4.4 Deliberate Exclusion

Automated WhatsApp/email intake is deliberately excluded from the M1 baseline.

Although these channels are currently used for communication, integrating them automatically would introduce additional engineering concerns, including:

- Identity matching

- Duplicate detection

- Security

- Privacy

- Message processing

- Additional testing

- Increased implementation complexity

For a three-member team, these additional concerns could unnecessarily expand the project.

The platform may therefore initially be used as the controlled system of record while informal channels are handled through an agreed operational process.

# 5. Requirements Baseline

## 5.1 Requirements Engineering Method

Requirements were derived from the identified stakeholders, business problem, scope and constraints.

Each requirement is assigned:

- A unique identifier

- A source

- A priority

- Acceptance criteria

- A later verification pathway

The MoSCoW prioritisation approach is used:

- Must — required for the core system

- Should — important but not essential to the minimum lifecycle

- Could — desirable enhancement

- Won’t — excluded/deferred from the current baseline

# 5.2 Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | An authenticated requester shall be able to submit a service request and create a distinct request record. | Must |
| FR-02 | Each request shall use a controlled category and shall not permit an invalid or missing category. | Must |
| FR-03 | A requester shall be able to view the current status and history of their own requests without accessing another requester’s records. | Must |
| FR-04 | The system shall provide relevant in-application feedback when a request is modified or updated. | Should |
| FR-05 | Authorised service staff shall be able to access requests permitted by their role. | Must |
| FR-06 | Authorised staff shall be able to search, filter and sort accessible requests. | Must |
| FR-07 | A supervisor shall be able to assign an authorised staff member to a request. | Must |
| FR-08 | The system shall enforce permitted request-status transitions and reject invalid transitions. | Must |
| FR-09 | Authorised staff shall be able to record action and resolution notes against a request. | Must |
| FR-10 | Authorised management users shall be able to view request activity grouped by status and category. | Must |
| FR-11 | The system shall authenticate users and enforce role-based access control. | Must |
| FR-12 | Material request actions and status changes shall be attributable to a responsible user and time. | Must |
| FR-13 | Personal or security-sensitive request information shall be restricted according to user roles. | Must |
| FR-14 | Each submitted request shall receive a unique identifier that remains associated with its lifecycle. | Must |

# 5.3 Functional Acceptance Criteria

| ID | Acceptance Criterion |
| --- | --- |
| AC-FR01 | A valid authenticated submission creates one identifiable request record and provides confirmation of successful submission. |
| AC-FR02 | A request cannot be successfully submitted without selecting a valid controlled category. |
| AC-FR03 | A requester can view their own requests and cannot access another requester’s request history. |
| AC-FR04 | A relevant update or feedback message is visible to the requester when a defined request update occurs. |
| AC-FR05 | An authorised staff member can access permitted requests while an unauthorised user is denied access. |
| AC-FR06 | Search, filtering and sorting return results matching the selected criteria. |
| AC-FR07 | A supervisor can assign an authorised staff member and the assignment is recorded against the request. |
| AC-FR08 | Valid status transitions are accepted and invalid status transitions are rejected. |
| AC-FR09 | An authorised staff member can save a resolution/action note associated with the request and its history. |
| AC-FR10 | An authorised management user can view request counts/activity grouped by status and category. |
| AC-FR11 | Valid users can authenticate and access is restricted according to their assigned role. |
| AC-FR12 | Defined auditable actions and status changes record the responsible user and time. |
| AC-FR13 | An unauthorised user cannot view restricted personal/security-sensitive request information. |
| AC-FR14 | Every successfully submitted request receives a unique identifier that can be used to trace its lifecycle. |

# 5.4 Non-Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-01 | Under a predetermined representative test load, at least 95% of standard request submissions and views should complete within 3 seconds. | Should |
| NFR-02 | The system should provide at least 99% availability excluding scheduled maintenance during the defined operating/test period. | Should |
| NFR-03 | 100% of defined protected functions and records shall enforce the applicable role-based access rules during security testing. | Must |
| NFR-04 | 100% of defined auditable actions and status changes shall record the responsible user and time. | Must |
| NFR-05 | At least 4/5 representative users should be able to complete a basic request submission without facilitator assistance. | Should |
| NFR-06 | 100% of tested updates shall preserve request state, status and history consistency. | Must |
| NFR-07 | Implemented requirements should be linked to later verification evidence and maintain their unique baseline identifiers. | Should |
| NFR-08 | 100% of defined unauthorised-access security test cases shall deny access to protected sensitive information. | Must |

# 5.5 Priority Rationale

Must-Have requirements represent the minimum controlled request lifecycle and core security capabilities.

These include:

- Submission

- Categorisation

- Status tracking

- Staff access

- Assignment

- Status control

- Resolution information

- Authentication

- Authorisation

- Auditability

- Sensitive-data protection

- Unique request identification

Should-Have requirements improve usability, performance, reliability and feedback but do not replace the core controlled lifecycle.

Lower-priority enhancements are deferred so that the team can protect the core system within its available capacity.

# 6. Constraints and Assumptions

## 6.1 Constraints

| ID | Constraint | Engineering Implication |
| --- | --- | --- |
| CN-01 | The team consists of exactly three students and the project follows a fixed milestone structure. | Scope must be prioritised and sufficient time must remain for testing, documentation and deployment. |
| CN-02 | The project uses a controlled baseline. | Changes after baseline require impact assessment. |
| CN-03 | Free or low-cost solutions are preferred. | Later technology/deployment decisions must consider operating costs. |
| CN-04 | Quality claims must be measurable. | NFRs must have objective acceptance/verification criteria. |
| CN-05 | Security is a lifecycle responsibility. | Authentication, authorisation, auditability and sensitive-data handling must be considered from the beginning. |
| CN-06 | Final architecture and technology are not prescribed at M1. | Later technology decisions must be justified against requirements and constraints. |
| CN-07 | GitHub is the controlled project environment. | Branching, pull requests, reviews and protected main must support project accountability. |

## 6.2 Assumptions

| ID | Assumption |
| --- | --- |
| ASM-01 | CivicConnect initially targets one community-focused organisation. |
| ASM-02 | Users are expected to have access to a modern web browser and network connection. |
| ASM-03 | Requester, staff, supervisor/management and administrator responsibilities are sufficiently distinct to support role-based access. |
| ASM-04 | In-application feedback is sufficient for the minimum baseline unless later stakeholder requirements require external notifications. |
| ASM-05 | The organisation will define the operational rule for determining when a request becomes overdue. |

# 7. Initial Risk Register

| ID | Risk | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Scope expansion after the M1 baseline causes additional functionality to be committed without sufficient time or resources. | High | High | Critical | Maintain controlled scope and assess proposed changes. | Defer lower-priority functionality and rebaseline if required. | Thapelo | Open |
| R-02 | Security/privacy requirements are implemented incorrectly, resulting in unauthorised access. | Medium | High | High | Keep security requirements traceable and define access rules before implementation. | Restrict affected functionality, correct controls and retest. | Thapelo | Open |
| R-03 | Requirements changes are not reflected consistently in acceptance criteria and RTM. | Medium | High | High | Use unique IDs, acceptance criteria and change control. | Review and update affected requirements and RTM. | Willem | Open |
| R-04 | The three-member team lacks sufficient time to implement, test and document all desired features. | High | High | Critical | Protect Must-Have requirements and defer lower-priority functionality. | Reduce/defer non-essential functionality. | All | Open |
| R-05 | GitHub controls are inconsistently applied. | Medium | High | High | Use branches, commits, PRs and independent reviews. | Correct repository controls before baseline. | Thapelo | Open |
| R-06 | AI-assisted material is accepted without sufficient human verification. | Medium | High | High | Record material AI assistance and verify content. | Re-review against project requirements and credible sources. | All | Open |
| R-07 | Architecture or technology decisions are made prematurely. | Medium | Medium | Medium | Record and defer decisions until evidence is available. | Re-evaluate against approved requirements and constraints. | All | Open |
| R-08 | Testing is insufficient to demonstrate measurable NFR compliance. | Medium | High | High | Preserve measurable acceptance criteria and future verification methods. | Strengthen testing and adjust implementation where required. | Willem / Thapelo | Open |

## 7.1 Highest-Priority Risk

R-01, uncontrolled scope expansion, is currently considered the highest-priority risk.

The project is being developed by a three-member team within a fixed milestone structure. Additional functionality can create a ripple effect across requirements, design, implementation, testing, documentation and deployment.

Changes should therefore be controlled through impact assessment rather than being accepted solely because the requested feature appears useful.

# 8. Forward Engineering Considerations

## FEC-01 — Security and Access Control

Security and access control requirements can affect later authentication, authorisation, data-access and testing decisions.

Later activity: Define detailed role permissions, authentication and authorisation mechanisms.

Missing information: Final role model, deployment environment and detailed access rules.

Risk if ignored: Unauthorised access to personal or sensitive information.

## FEC-02 — Testability and Verification

Requirements must eventually produce objective evidence that CivicConnect satisfies its intended behaviour.

Later activity: Develop functional, security, performance, usability and reliability tests linked to requirement IDs.

Missing information: Final implementation, test environment and representative test data.

Risk if ignored: The team may not be able to demonstrate that requirements have been satisfied.

## FEC-03 — Deployment and Operating Environment

The system must eventually operate reliably in its intended environment.

Later activity: Evaluate hosting, deployment and operational options.

Missing information: Hosting environment, operating costs and support responsibilities.

Risk if ignored: A solution may work during development but prove unsuitable or unreliable in operation.

## FEC-04 — Data Integrity, Backup and Recovery

CivicConnect is intended to provide a controlled record of service requests.

Later activity: Define persistence, backup, recovery and retention mechanisms.

Missing information: Expected data volume, retention requirements, hosting environment and recovery objectives.

Risk if ignored: Request history and accountability information could be lost.

## FEC-05 — Observability and Auditability

Important actions and status changes must be attributable to users and time.

Later activity: Define auditable events, logging and monitoring requirements.

Missing information: Final list of auditable events and operational monitoring requirements.

Risk if ignored: The team may not be able to determine who performed an action or when.

## FEC-06 — Scalability and Performance

Performance requirements have been identified, but realistic usage volumes are not yet known.

Later activity: Establish representative workloads and conduct performance testing.

Missing information: Expected users, request volumes, concurrent users and peak workloads.

Risk if ignored: Performance may degrade under realistic usage.

## FEC-07 — Maintainability and Operating Cost

The eventual system should remain manageable and financially practical.

Later activity: Evaluate technology and deployment options against maintainability, team capability and cost.

Missing information: Final operating environment, available skills, hosting costs and long-term maintenance expectations.

Risk if ignored: The system could become unnecessarily difficult or expensive to maintain.

# 9. Engineering Decision Log

| ID | Decision | Status | Rationale |
| --- | --- | --- | --- |
| DEC-01 | CivicConnect will establish a controlled digital service-request lifecycle. | Accepted | Fragmented channels make ownership, status and history difficult to control. |
| DEC-02 | Automated WhatsApp/email intake is excluded from the M1 baseline. | Deferred | Integration introduces identity, duplicate detection, security, privacy and capacity concerns. |
| DEC-03 | Final architecture and technology selection are deferred until after requirements baseline. | Deferred | M1 establishes requirements and constraints rather than prematurely selecting implementation technology. |
| DEC-04 | Advanced analytics, offline operation and automated notifications are deferred. | Deferred | They are not required for the minimum controlled lifecycle. |
| DEC-05 | Substantive project artefact changes will use GitHub branches and pull requests with independent peer review. | Accepted | Provides accountability, review evidence and controlled history. |
| DEC-06 | Final hosting and deployment approach is deferred. | Deferred | Cost, environment, availability and operational requirements require further evidence. |
| DEC-07 | Final technology stack is deliberately not fixed during M1. | Deferred | Premature selection could unnecessarily constrain later engineering decisions. |

# 10. Requirements Traceability

The Requirements Traceability Matrix connects stakeholders and project sources to requirements and acceptance criteria and provides placeholders for future design and verification evidence.

| Source/Stakeholder | Requirement | Acceptance Criterion | Future Verification |
| --- | --- | --- | --- |
| SH-01 Requester | FR-01 | AC-FR01 | Functional test |
| SH-01 Requester | FR-03 | AC-FR03 | Functional/security test |
| SH-01 Requester | FR-04 | AC-FR04 | Functional/usability test |
| SH-02 Service Staff | FR-05 | AC-FR05 | Access-control test |
| SH-02 Service Staff | FR-06 | AC-FR06 | Functional test |
| SH-03 Supervisor | FR-07 | AC-FR07 | Functional test |
| SH-03 Supervisor | FR-08 | AC-FR08 | Functional test |
| SH-02 Service Staff | FR-09 | AC-FR09 | Functional test |
| SH-04 Management | FR-10 | AC-FR10 | Functional test |
| SH-05 Administrator | FR-11 | AC-FR11 | Security test |
| SH-06 Privacy Owner | FR-13 | AC-FR13 | Security test |
| SH-02 / SH-03 | FR-12 | AC-FR12 | Auditability test |
| Business Need | FR-14 | AC-FR14 | Functional/traceability test |
| Security Constraint | NFR-03 | NFR acceptance criterion | Security testing |
| Security Constraint | NFR-08 | NFR acceptance criterion | Security testing |
| Quality Constraint | NFR-01 | NFR acceptance criterion | Performance testing |
| Quality Constraint | NFR-02 | NFR acceptance criterion | Reliability testing |
| Quality Constraint | NFR-05 | NFR acceptance criterion | Usability testing |
| Quality Constraint | NFR-06 | NFR acceptance criterion | Data integrity testing |

## 10.1 End-to-End Trace Example

Stakeholder: SH-06 — Privacy/Information Owner

↓

Requirement: FR-13 — Restricted Sensitive Information

↓

Acceptance Criterion: AC-FR13 — An unauthorised user cannot view restricted personal/security-sensitive information.

↓

Related NFRs: NFR-03 and NFR-08

↓

Future Verification: Security/access-control testing

This demonstrates how a stakeholder need can be traced through the requirement and acceptance criterion to later verification.

# 11. Requirements Change Control

After the M1 baseline is approved, proposed requirement changes should not be incorporated informally.

A proposed change should be assessed for its impact on:

- Scope

- Schedule

- Resources

- Cost

- Quality

- Security

- Existing requirements

- Acceptance criteria

- Risks

- Assumptions

- Forward Engineering Considerations

- Traceability

Where a change is accepted, affected requirements, acceptance criteria, RTM entries, risks and relevant decisions should be updated under version control.

This ensures that a requirement change does not silently create downstream engineering inconsistencies.

# 12. Team Working Agreement

The team consists of:

### Adin Henry Greyling

Responsible primarily for:

- Introduction

- Problem and Business Need

- Stakeholder Analysis

- Scope Baseline

- Constraints and Assumptions

- Team Working Agreement

### Willem A.J. Kruger

Responsible primarily for:

- Requirements Engineering Method

- Functional Requirements

- Non-Functional Requirements

- Acceptance Criteria

- Requirements Traceability Matrix

- Requirements Change Control

### Thapelo Tlhako

Responsible primarily for:

- Risk Register

- Forward Engineering Considerations

- Engineering Decision Log

- GitHub Governance

- AI Usage Register

- PED integration

- Baseline review/sign-off coordination

All members are responsible for reviewing the complete PED.

Substantive changes should be reviewed by other team members rather than being accepted solely by the person who created them.

AI-assisted material must be appropriately recorded and independently verified by the responsible team member.

Where disagreements occur, the team should assess the issue against the requirements, scope, constraints, risks and available evidence. Unresolved issues can be escalated to the lecturer/client where appropriate.

# 13. GitHub and Team Governance

The controlled team repository is https://github.com/ThapeloSteezy/SEN381. GitHub is used as the engineering control environment for issues, branches, pull requests and baseline evidence.

The repository should maintain evidence of project progression, including:

- Issues/tasks

- Branches

- Meaningful commits

- Pull requests

- Review comments

- Independent approvals

- Controlled merges

- Versioned project artefacts

## 13.1 Main Branch

main should represent the controlled baseline.

Direct substantive changes to main should be avoided.

## 13.2 Member Branches

Suggested branches:

adin-foundation
willem-requirements
Thapelo

## 13.3 Pull Request Workflow

Create branch
     ↓
Make substantive change
     ↓
Commit
     ↓
Push branch
     ↓
Create Pull Request
     ↓
Two other members review
     ↓
Address comments
     ↓
Two independent approvals
     ↓
Merge into main

The author of a pull request should not approve their own work.

The repository should therefore provide evidence that collaboration and peer review occurred throughout the project rather than only immediately before submission.

# 14. AI Usage Register

| ID | Member | Artefact/Task | AI Assistance | Human Verification |
| --- | --- | --- | --- | --- |
| AI-01 | Thapelo Tlhako | Risk Register | AI assisted with identifying project-specific risks and structuring the register. | Risks were checked against CivicConnect scope, requirements and constraints. |
| AI-02 | Thapelo Tlhako | Forward Engineering Considerations | AI assisted with identifying candidate lifecycle concerns. | Each consideration was checked and rewritten to be project-specific. |
| AI-03 | Thapelo Tlhako | Engineering Decision Log | AI assisted with structuring potential decisions and deferments. | Only decisions supported by actual project work were retained. |
| AI-04 | Thapelo Tlhako | PED Integration | AI assisted with organisation, consistency and wording. | Content was checked against the team’s actual artefacts and requirements. |
| AI-05 | Adin Henry Greyling | Foundation | AI assisted with structuring the foundation sections, checking the briefs, and formatting the Word document. | Checked against the CivicConnect Master Project Brief and Milestone 1 brief; IDs, scope and constraints were reviewed before inclusion. |
| AI-06 | Willem A.J. Kruger | Requirements | Requirements were taken from Willem Kruger's requirements artefact. No separate AI tool was named in that file. | Checked against the stakeholder register, scope baseline and Master Project Brief before inclusion. |

AI-generated content is not treated as an authoritative source. Material AI assistance must be reviewed by the responsible team member, and unsupported or inaccurate content must be removed or corrected.

# 15. Baseline Review and Sign-Off

Before M1 is baselined, all three team members should review the complete PED.

The review should confirm that:

- The problem and business need are clearly defined.

- Stakeholders and conflicts are identified.

- Scope is clearly separated into in-scope, out-of-scope and deferred items.

- Requirements have unique identifiers.

- Acceptance criteria are observable and testable.

- NFRs are measurable.

- Requirements can be traced through the RTM.

- Risks have owners and mitigation/contingency actions.

- Forward Engineering Considerations identify genuine later concerns.

- Engineering decisions and deliberate deferments are documented.

- GitHub governance is established.

- AI-assisted work is recorded accurately.

- References are included.

- The document is internally consistent.

- All three members can defend the submitted content.

## 15.1 Baseline Gate

Document: CivicConnect Project Engineering Document
Version: v1.0
Milestone: M1 — Engineering Foundation & Requirements Baseline
Baseline date: 9 September 2026
Baseline status: Signed by Adin Henry Greyling, Willem A.J. Kruger and Thapelo Tlhako

### Baseline Statement

PED v1.0 is approved as the controlled and traceable foundation for subsequent engineering activities. All three team members signed the baseline on 9 September 2026.

The baseline distinguishes between:

- Committed requirements

- Scope exclusions

- Deferred functionality

- Accepted engineering decisions

- Deferred engineering decisions

- Project risks

- Future engineering considerations

Changes to the baseline after approval should be managed through the defined requirements change-control process. (Sommerville, 2016).

## 15.2 Team Sign-Off

| Team Member | Contribution | Signature | Date |
| --- | --- | --- | --- |
| Adin Henry Greyling | Foundation | Adin Henry Greyling | 9 September 2026 |
| Willem A.J. Kruger | Requirements | Willem A.J. Kruger | 9 September 2026 |
| Thapelo Tlhako | Project Controls / PED Integration | Thapelo Tlhako | 9 September 2026 |

# 16. Conclusion

CivicConnect is defined as a controlled digital service-request lifecycle intended to improve visibility, accountability, status tracking and management of community service requests.

The M1 baseline establishes the problem, stakeholders, scope, requirements, constraints, risks and engineering considerations necessary for subsequent development.

The project deliberately avoids premature decisions regarding detailed architecture, technology selection, database design and implementation. Instead, these decisions will be evaluated during later engineering stages using the approved requirements, constraints, risks, security considerations, cost and operational needs.

The risk register, Forward Engineering Considerations, Decision Log, Requirements Traceability Matrix and GitHub governance provide mechanisms for maintaining control as the project progresses.

The resulting baseline provides the foundation against which future design, implementation, verification and deployment decisions can be evaluated.

# Reference List

ISO/IEC, 2023. ISO/IEC 25010:2023 Systems and software engineering - Systems and software Quality Requirements and Evaluation (SQuaRE) - Product quality model. Geneva: International Organization for Standardization.

ISO/IEC/IEEE, 2018. ISO/IEC/IEEE 29148:2018 Systems and software engineering - Life cycle processes - Requirements engineering. Geneva: International Organization for Standardization.

Republic of South Africa, 2013. Protection of Personal Information Act 4 of 2013. Pretoria: Government Gazette.

SEN381 Teaching Team, 2026a. CivicConnect Master Project Brief, version 1.1. Pretoria: Belgium Campus ITversity.

SEN381 Teaching Team, 2026b. SEN381 Project Milestone 1: Engineering Foundation and Requirements Baseline. Pretoria: Belgium Campus ITversity.

Sommerville, I., 2016. Software Engineering. 10th edn. Harlow: Pearson Education.

Wiegers, K. and Beatty, J., 2013. Software Requirements. 3rd edn. Redmond, WA: Microsoft Press.